## Slide 1: ECOE PLATFORM
PO – PM : Mr. Kent

## Slide 2: How to work in the team
The Front-End team has a meeting for discussing features and unifying the results .
The Front-End team will bring results to discuss with Back-End team and to unify features that will make upcoming tasks.
The Back-End team will make APIs or data for supporting the Front-End.
A bi-weekly meeting, will take place on Wednesday, with boss (Mr. Kent) to report on project status. The purpose meeting is as follow:
  What has the team done?
  What will the team do?
  What prevents the team from performing works as well as possible?

## Slide 3: Organization Chart
Mr. Kent
(PM)
LocLD
(Team Leader)
Front-End
HaoPP
(Back-End)
Dev ???
(Back-End)
Dev ???
(Back-End)
Dev ???
Android Dev
Dev ???
IOS Dev
Note:
Dev ??? : is missing position

## Slide 4: FRONT-END TEAM

## Slide 5: BACK-END TEAM

## Slide 6: Organization Chart – Back-End team
LocLD
(Team Leader)
HaoPP
(Back-End)
Dev ???
(Back-End)
Dev ???
(Back-End)
Dev ???
Android Dev
Dev ???
IOS Dev
Note:
Dev ??? : is missing position

## Slide 7: Master Planning – Back-End team
 | Project milestone |  |  |  |  |  |  |  |  |  |  | 
Project Summary | 3-Jun-19 | 14-Jun-19 | 17-Jun-19 | 28-Jun-19 | 1-Jul-19 | 12-Jul-19 | 15-Jul-19 | 26-Jul-19 | 29-Jul-19 | 9-Aug-19 | 12-Aug-19 | 23-Aug-19
Build Microservice system |  |  |  |  |  |  |  |  |  |  |  | 
Product Service |  |  |  |  |  |  |  |  |  |  |  | 
Mutual Space Service |  |  |  |  |  |  |  |  |  |  |  | 
Searching Service |  |  |  |  |  |  |  |  |  |  |  | 
History Service |  |  |  |  |  |  |  |  |  |  |  | 
Account Service |  |  |  |  |  |  |  |  |  |  |  | 
Notification Service |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 8: Content
Technical stack
Solution architecture
Product service
OAuth service
Notification service
Mutual Space Service
Promotion Service
Helpdesk Service

## Slide 9: Reference Document
Reference document:
  Excel1: R1-Features-UIUX-ECOE-010519.xls
  Excel2: ECOE brainstorm _v13_ECOE.xls

## Slide 10: Technical Stack
DATABASES
DEVELOPER
Analytics AI / ML
DEVOPS, IT & MONITORING

## Slide 11: Solution Architecture
MICROSERVICES
API
Gateway
Database Cluster
Identity Provider
Product Service
Recommendation Service
Notification Service
Customer Service
Account Service
Mutual Space Service
Promotion Service
Statistics Service
Search Service
Helpdesk Service
News Service
External Service
Event Bus

## Slide 12: BACK-END DETAIL DESIGN ARCHITECTURE

## Slide 13: Product Service
Product Category API
  Add Category
  Update Category
  List Category
  Delete Category
Product API
  Add Product
  Update Product
  Delete Product
  Get Product By Id
  Paging products
  Filter/Search product by criteria
  List (paging) Hidden products by user
  List (paging) Other products by user
  Publish Products by user to one broker
  Publish Products by user to brokers
Outstanding product conditions API
  Add
  Delete
  Update
Primary
Secondary
Solution architecture
Secondary
Reads
Writes
Replication
Replication
Heartbeat

## Slide 14: History Service
History API
  Add Product by viewer
  Update Product by viewer
  Delete Product by viewer
  List products by viewer
  List history of Brokers
Solution architecture
Sources
Streams
Messaging
Topic 1
Topic 2
Topic n
NoSQL
Database
Stream
Processing

## Slide 15: Mutual Space Service
  List The newest Products
  List Featured products
  List Favorite products
  List Ecoe products
  View detail of product
Primary
Secondary
Secondary
Reads
Writes
Replication
Replication
Heartbeat

## Slide 16: Search Service
Filter/Search by criteria
Filter/Search by content
Ingest process
Data Ingestion process
Solution architecture

## Slide 17: News Service
Q&A API
  Paging QnA
  Filter/Search QnA
  Add QnA
  Update QnA
  Publish QnA
News API
  Paging News
  Filter/Search News
  Add News
  Update News
  Publish News
  Share news over social network
APIs
  Administration Interface
  Content Repository

## Slide 18: Notification Service
Send notification messages
Send mail
Distribute messages
Notification
Solution architecture

## Slide 19: OAuth Service
Create Account
Update Profile
Active Account
Deactivate Account
List(Paging) accounts
List (Paging) accounts (brokers)
Create brokers (account) directory by user
Update brokers (account) directory by user
Delete brokers (account) directory by user
Protect Network
APIs
OAuth
API Gateway
Token
(if needed)
Token
Internet
Solution architecture

## Slide 20: Customer Service
Customer API
    Add Customer
    Update Customer
    Delete Customer
    List Customer
    Find Customer By Id
    Filter/ Search customer by criteria
    Filter/ Search customer by content